WORK ITEMS:

1. Landing page change with kitchen products
2. Template page with filter
3. Kitchen Details page
4. Kitchen accessories
5. Booking/cart flow
6. Layout design
7. Constraints
8. Customization step-1
9. Customization step-2
10. Admin flow
11. Testing
12. Buffer

ESTIMATED TIME: Frontend Interactivity

1. Layout design – Page UX - 5 days -1 person
2. Interactivity – Constraints -3 days -1 person
3. Room Setup – interactivity – 10 days -1person
4. Customization –interactivity – 15 days - 1person
5. Unit Testing – interactivity – 3 days-1 person
6. Buffer – extra -3-5 days- 1person

REQUIRED GRAPHICS:

* Icons

1. Dimension
2. Window
3. Door
4. Fixture
5. Obstacle
6. Layout
7. Base unit
8. Tall unit
9. Corner unit
10. Color
11. Scale
12. info
13. Appliances

* Images –dimension (150 /300)

1. Kitchen widow
2. Door
3. Sink positioned in kitchen
4. Pillar positioned in kitchen
5. Base unit each type image with transparent background
6. Wall unit each type image with transparent background
7. Tall unit each type image with transparent background
8. Material Images
9. Counter top material

* Appliance images like ( fridge, chimney, cooktop, sink, oven, tap other kitchen items)
* Handles (vertical ,horizontal)